RealTalk

Research Synthesis & Master Action Plan

Based on 9 Deep Research Documents

| 🧠 Research Areas 9 Documents | ⚡ Critical Findings 10 Identified | 📅 Launch Plan 8 Weeks Mapped |
| --- | --- | --- |

PART 1 — 10 CRITICAL FINDINGS

Act on these immediately. Red = existential risk. Yellow = major risk. Green = opportunity.

🔴 Finding 1 — Your App Won't Open on Jio/Airtel

CRITICAL — Fix Before Launch

Indian ISPs are DNS poisoning *.supabase.co domains. If you launch with a default Supabase URL, your app simply won't load for millions of students on Jio and Airtel — which is essentially everyone.

✅ Fix Buy a .in or .com domain (₹400–800/year from GoDaddy/Namecheap) and configure it as a custom domain proxy to Supabase. Do this before you write a single line of app code.

🔴 Finding 2 — The 17-Year-Old Legal Trap

CRITICAL — Existential Risk

Many first-year undergrads in India are 17. Under India's DPDP Act 2023, they are legally 'children.' Processing their voice/video/data without verifiable parental consent = fines up to ₹200 crore and potential criminal charges.

✅ Fix Strictly enforce 18+ using ABC ID verification (India's Academic Bank of Credits — every college student has one). This is also your best protection against the 'Omegle fate' — Omegle settled a $22M lawsuit specifically for failing to verify ages.

🔴 Finding 3 — Video Costs Will Bankrupt You at Scale

At 50,000 users talking 15 minutes/day: 750,000 minutes/day = potentially $2,000+/day in video API costs.

✅ Fix Use 100ms over Daily.co — better India latency, better free tier. More importantly, make voice-only the default for Free tier. Audio uses 75% less bandwidth. Video becomes a 'both users must consent' opt-in. This alone reduces your cost by 3-4x and actually improves safety.

🟡 Finding 4 — Match Density is Your #1 Retention Killer

India has 45,473 colleges. If your 50,000 users are spread across thousands of institutions, the Free tier will always show '0 people online' and users will uninstall.

✅ Fix Don't launch everywhere. Launch at one college and achieve 60%+ of that campus before moving to the next. The BlueLearn case study (raised $3.5M) proves: build the community first, then build the app.

🟡 Finding 5 — The Gender Death Spiral Will Kill You

Anonymous apps in India become 90% male within weeks. When women leave due to harassment, the app dies. Wink and Bumble BFF India both failed this way.

✅ Fix Implement 'voice-only for first 5 minutes' — users can only enable video if both click mutual consent. This filters 90% of exhibitionists instantly. Also implement the Karma System: after every talk, rate Great / Okay / Disrespectful. Below 20% disrespectful = Shadow Ban to low-trust pool.

🟡 Finding 6 — Use ABC ID Not Just College Email

.ac.in email verification is necessary but not sufficient. Many colleges don't use .ac.in. ABC ID is India's government-issued student identity — every enrolled student has one, it confirms age, college name, and enrollment status simultaneously.

✅ Fix Make ABC ID + college email a dual-verification system. ABC ID proves they're 18+. College email confirms they're active students. Together = bulletproof against legal risk and bots.

🟢 Finding 7 — Your Launch City is Right

Amritsar is not in the top 10 college cities but that's actually good. Starting in a less saturated market means faster word-of-mouth. Achieve total saturation at one institution before expanding.

Top Expansion Order: Amritsar → Chandigarh → Delhi → Bangalore → Mumbai → Pune

🟢 Finding 8 — Sachet Pricing Will Outperform Subscriptions

Indian students don't want auto-debit subscriptions. Monthly churn is 50%+ simply from forgetting to renew. The ₹19 Day Pass will likely outsell monthly subscriptions in India.

| Option | Price | Use Case |
| --- | --- | --- |
| Free | ₹0 | Own college forever |
| Day Pass | ₹19 | Try global matching for one day |
| Week Pass | ₹49 | Try city matching for a week |
| Monthly Plus | ₹49/mo | Same city colleges |
| Monthly Pro | ₹99/mo | Any college globally — worldwide |
| Global (US/EU) | $4.99/mo | Geo-fenced pricing for international users |

🟢 Finding 9 — Your First 1,000 Users Are in Confession Pages

Almost every Indian college has Instagram Confessions/Crushes pages with 5,000–50,000 followers. These page admins already own your exact target audience.

💡 Strategy Don't compete with confession pages — partner with them. Offer admins 'Founder Status' in RealTalk — early access, a dedicated moderation channel, and their college name permanently associated with RealTalk's launch story. One DM to the right admin = thousands of users in a single day.

🟢 Finding 10 — Register DPIIT and Apply for Startup Punjab NOW

You are in Amritsar. Startup Punjab offers monthly allowances (~₹20,000/month) for student founders + seed grants for product development. DPIIT recognition costs ₹0 and takes 2–3 weeks.

NIDHI-PRAYAS through IIT Ropar (close to you) offers up to ₹10 lakhs for turning an idea into a prototype.

🚀 Register Today startupindia.gov.in — it costs ₹0, takes 10 minutes, and unlocks: Startup Punjab ₹20K/month allowance, NIDHI-PRAYAS ₹10 lakhs, SISFS ₹20 lakhs, tax exemptions, and investor credibility.

PART 2 — REVISED PRODUCT SPEC

Decisions updated based on research findings. These override earlier product decisions.

| Old Decision | New Decision | Why Research Changed It |
| --- | --- | --- |
| Video default | Voice default, video opt-in (both consent) | Safety + 75% lower cost + filters exhibitionists |
| Free = full video | Free = voice only, video = mutual opt-in | Financially necessary to survive at scale |
| .ac.in email only | ABC ID + college email dual verification | Legal compliance + covers non-.ac.in colleges |
| No time structure | One prompt at start, can ask for more | Arthur Aron research — escalating prompts build deeper connection |
| Connect or Move On | Keep + add 'Liking Gap' nudge after call | 'Research shows your match liked you more than you think' — reduces churn |
| Paid = global only | Add ₹19 Day Pass as entry to paid tier | Sachet pricing outperforms subscriptions in India |

PART 3 — COMPLETE 8-WEEK LAUNCH PLAN

Research-backed. Every step has a reason. Follow in order.

Week 1 — Legal & Infrastructure

Do all of this before writing a single line of code. These steps protect everything you build.

| Day | Task | Why |
| --- | --- | --- |
| Day 1 | Register Startup India (DPIIT) | startupindia.gov.in — ₹0, 10 minutes. Unlocks all government grants. |
| Day 2 | Buy domain | realtalk.in or realtalkapp.com — ₹600. Solves Jio/Airtel block. |
| Day 3 | Configure Supabase custom domain | Proxy your domain to Supabase. Prevents ISP DNS blocking. |
| Day 4 | Register as OPC | ₹15,000–25,000 via indiafilings.com. Protects personal assets legally. |
| Day 5 | Create safety email + landing page | safety@realtalk.in as Grievance Officer — legally required by IT Rules 2021. |
| Day 6 | Apply Startup Punjab grant | Monthly ₹20,000 allowance available for student founders in Punjab. |
| Day 7 | Launch waitlist page on Carrd | Collect Name + College Email + WhatsApp. Show live signup counter. |

Week 2 — Manual Validation

No code. Run RealTalk completely manually. This is how Dunzo and Meesho started.

- Create WhatsApp group 'RealTalk Beta - [Your College]' with 20 classmates

- Every evening: personally match 2 people, send both the same conversation prompt

- Ask them to call each other on WhatsApp voice call

- Next morning: collect feedback from both — what worked, what felt awkward

- Goal: 50 conversations, understand which prompts generate real connection

- Most important task this week: DM your college Instagram confession page admin — offer Founder Status

Week 3 — Map the Campus Ecosystem

- Identify top 5 confession/crushes pages at your college + 2 nearby colleges

- Identify presidents of 10 most active societies (Cultural, Tech, Drama, Sports)

- LinkedIn outreach to society presidents — offer Founder Status (early moderation access, name in app credits)

- Identify 5 Campus Ambassadors — offer Pro for Life (not cash, you have ₹0)

- Set up Supabase project with custom domain configured

- Create 100ms account and test a basic voice call

Week 4 — Build Core App

Tech Stack (confirmed by Research-4):

| What | Tool | Why |
| --- | --- | --- |
| Frontend | React (Vite) + Tailwind CSS | Fast, free, massive community support |
| Video/Audio | 100ms | Better India latency than Daily.co, easier SDK |
| Backend | Supabase (custom domain) | Presence API for instant matching, free tier |
| Hosting | Vercel | Free, 100GB bandwidth, one-click React deploy |
| Payments | Razorpay | UPI support, subscription links, India-first |

Build in this exact order:

- ABC ID + college email signup (Days 1-2)

- Real-time presence/matching — Supabase Presence API (Days 3-4)

- 100ms voice room integration — voice only by default (Days 5-6)

- Conversation prompt display (Day 7)

- Connect or Move On buttons (Day 8)

- Basic report button (Days 9-10)

- Live online count on home screen (Day 11)

- Notify Me button when count = 0 (Day 12)

- Karma rating after each call — Great / Okay / Disrespectful (Days 13-14)

Week 5 — Safety Layer (Non-Negotiable)

Do not skip this. One incident without this system = legal action that ends the startup.

Days 1–3: The Hard Gate

- ABC ID verification fully live and required for all users

- Burner email domain blocklist active (block gmail, yahoo, hotmail without .ac.in)

- Banned college emails permanently blacklisted — can never re-register

Days 4–7: Community Reporting

- Report button visible on call screen

- On report: silent screenshot + 30-second text log → Supabase Reports bucket

- 3 reports from 3 different matches → automatic temporary suspension pending review

Days 8–14: Karma System

- Post-call rating: Great / Okay / Disrespectful

- >20% Disrespectful rating → Shadow Ban: only matches with other shadow-banned users

- This is invisible to the user — they don't know they're shadow-banned

Week 6 — Soft Launch (Your College Only)

🚀 The Confession Page Partnership Launch Contact the admin you identified in Week 2–3. Ask them to post: 'RealTalk is live at [College]. Anonymous voice matching. Your college only. Try it tonight.' This single post = hundreds of signups in hours.

Physical Blitz:

- QR codes on hostel mess tables (print 50 copies, ₹200 at any print shop)

- Posters near college canteen and library (A4 size, bold text, QR code)

- Society presidents share RealTalk link in their WhatsApp groups

The Daily Ritual:

- Every evening personally post in 5 WhatsApp groups: 'X students from [College] online right now on RealTalk'

- This becomes a daily update — builds anticipation and social proof

Target: 200 users by end of Week 6

Week 7 — Optimize & First Revenue

- Launch ₹19 Day Pass and ₹49 monthly Plus via Razorpay payment link

- Implement escalating prompts: Light → Personal → Deep (Arthur Aron protocol)

- Add 'Liking Gap' nudge after every call: 'Research shows your match liked you more than you think'

- Collect top 3 user complaints and fix them before Week 8

- Start tracking D1 and D7 retention — this is what investors will ask about

Target: 500 users, first ₹5,000 revenue

Week 8 — Expand + Fundraising Prep

- Launch in 2nd Amritsar college using the same confession page partnership model

- Approach college admin with usage data — pitch ₹8,000/month campus wellness partnership

- Apply to NIDHI-PRAYAS through IIT Ropar (up to ₹10 lakhs for prototype)

- Build waitlist for 3 more Punjab colleges

- Prepare a 1-page traction deck: users, D7 retention, revenue, growth rate

Target: 1,000 users, first B2B deal signed, grant application submitted

PART 4 — REVENUE PROJECTIONS

| Month | Users | Revenue | Main Source |
| --- | --- | --- | --- |
| 1 | 200 | ₹0 | Building & legal setup |
| 2 | 800 | ₹8,000 | Day passes + first premium subscribers |
| 3 | 2,500 | ₹35,000 | Premium + first college B2B deal |
| 4 | 6,000 | ₹75,000 | All revenue streams active |
| 6 | 15,000 | ₹1,80,000 | 5+ colleges, brand sponsorships starting |
| 12 | 50,000 | ₹5,00,000 | Punjab-wide, global Pro users, govt talks |

PART 5 — THE 5 THINGS THAT COULD KILL REALTALK

In order of danger. All are solvable. All must be solved before launch.

| # | Risk | Solution |
| --- | --- | --- |
| 1 | Video API costs bankrupt you before revenue | Make voice default for Free tier → reduces cost by 75% |
| 2 | One harassment incident without legal protection | OPC company + ABC ID + Grievance Officer email → legal shield |
| 3 | Match density failure — nobody online | One college at a time + confession page partnerships → critical mass |
| 4 | Gender imbalance death spiral | Voice-first + karma system + strict verification → women stay |
| 5 | Jio/Airtel blocking your Supabase URL | Custom domain proxy → app loads on all networks |

PART 6 — WEEK 1 CHECKLIST (DO THIS FIRST)

| Task | Time | Cost | Done? |
| --- | --- | --- | --- |
| Register Startup India at startupindia.gov.in | 10 min | ₹0 | ⬜ |
| Create safety.realtalk@gmail.com | 5 min | ₹0 | ⬜ |
| Buy realtalk.in or realtalkapp.com domain | 15 min | ₹600 | ⬜ |
| Build Carrd waitlist landing page | 2 hrs | ₹0 | ⬜ |
| Register as OPC via indiafilings.com | 3-5 days | ₹15-25K | ⬜ |
| Apply to Startup Punjab grant scheme | 1 hr | ₹0 | ⬜ |
| DM confession page admin at your college | 15 min | ₹0 | ⬜ |

RealTalk — The research is done. The plan is clear. The only thing missing is starting.

Start with Task 1 on the Week 1 Checklist. Right now.